beebizy

# Beebizy Project Work Summary

Prepared: September 1, 2026

Coverage: Beebizy Studio product, public marketing site, supporting infrastructure, and release readiness

Primary repositories: beebizy-b2b and beebizy-landing

# Executive summary

Beebizy has been moved from an early MVP into a private-beta event operations platform with a separate production marketing site. The work covers the full product stack: product strategy and positioning, interface redesign, event-planning workflows, data architecture, authentication, workspace isolation, persistent PostgreSQL storage, AI-assisted planning that learns from completed events, spreadsheet-to-event migration, public demo safety, landing-page lead capture, DNS and email delivery, automated tests, browser verification, and release documentation.

The agreed P0 and V1 Core product scope is functionally complete and available on the isolated Studio preview. The public landing site is also available at www.beebizy.com and hands qualified users into the Studio sign-in flow. The remaining work is primarily rollout work, not missing core product functionality: merge the current Studio branch, finish production Clerk DNS verification, onboard design partners, connect billing automation, and validate the product during real events.

# Current status at a glance

| Area | Status | Evidence |
| --- | --- | --- |
| Beebizy Studio P0 / V1 Core | Complete for private-beta use | Core workflows, persistence, history, and preview browser coverage are implemented |
| Product quality gate | Passing | TypeScript, ESLint, 122 automated tests, production build, and feedback-flow browser QA passed on September 1, 2026 |
| AI planning feedback | Implemented | Checklist, run-of-show, and mood-board drafts are editable before approval; completed events inform future plans |
| Existing-plan import | Implemented | CSV, Excel, and public Google Sheets can be reviewed and converted into an event |
| Floorplan builder | Implemented | Blank room canvas supports direct pointer drag-and-drop, click placement, keyboard nudging, and saved layouts |
| Public landing site | Built and reachable | Build and typecheck passed; www.beebizy.com returned HTTP 200 on August 31, 2026 |
| Studio preview | Reachable | beebizy-studio-preview.vercel.app returned HTTP 200 on August 31, 2026 |
| Design QA | Passed | No remaining P0, P1, or P2 visual findings in the recorded design QA pass |
| Release branch | Not fully merged | Beebizy-test is synchronized with its remote and is 32 commits ahead of origin/main |
| Design-partner adoption | Pending | Eleventy Milano and Campbell Hall still need real-event onboarding and acceptance |
| Production authentication | Partially configured | Clerk works for preview; production domain verification still requires the remaining DNS records |

# Repositories and responsibilities

## beebizy-b2b

The main product repository contains:

The Beebizy Studio application

The authenticated HTTP API

PostgreSQL schema, migrations, and repositories

Clerk authentication and private-beta access controls

The isolated in-memory demo environment

Public event sharing pages

Product and marketing pages used by the preview

Unit, integration, API, and browser verification assets

P0 / V1 completion and design QA documentation

The current working branch contains 61 commits since the original local MVP baseline. It represents a major rebuild rather than an incremental visual refresh.

## beebizy-landing

The public-site repository contains:

The production Beebizy marketing page

The approved AI planner pricing presentation

Sales-dialog and lead-capture flow

Vercel lead API with Resend and SMTP delivery options

Mobile-specific presentation fixes

Product sign-in handoff

DNS inventory, migration record, rollback details, and email-authentication notes

Landing-page browser tests

The repository contains 15 implementation commits and is synchronized with origin/main.

# Work completed

## 1. Product positioning and brand system

Repositioned Beebizy as event operations software for teams that run events but are not event companies, including corporate operations teams, lean startups, and nonprofits.

Rewrote the product messaging around one operational system of record instead of disconnected event tools.

Restored the real Beebizy logo and established a yellow, white, honey, and warm-espresso visual identity.

Removed dark mode to keep the private-beta interface focused and consistent with the approved visual direction.

Updated product terminology so the interface uses event-industry vocabulary rather than database or implementation language.

Added founder and About content, partner proof, and testimonials from the Ayana Foundation, Nia Sanchez, and Watcher Las Vegas.

Added desktop and mobile navigation improvements, including the menu structure and About-page mobile fix.

## 2. Product interface rebuild

Rebuilt the application around a focused Studio workspace with a persistent desktop rail and responsive mobile navigation.

Created a reusable component and semantic-token design system for page headers, metrics, status pills, meters, empty states, panels, and data display.

Added global command search with Command-K navigation across events and event sections.

Replaced a large amount of dead and duplicated legacy UI with a smaller destination-based product structure.

Matched the supplied design references at desktop and mobile sizes, then corrected the content width, responsive sidebar proportions, and mobile overflow found during visual comparison.

Verified keyboard operation, focus treatment, tap targets, responsive layout, icon consistency, typography, and browser-console cleanliness for the tested workflows.

The final Studio navigation covers:

Dashboard

Plan an event

Calendar

Events

Vendor Hub

Templates and reusable boards

History

Reports

Messages

Settings

## 3. Event workspace and planning workflows

Each event now has a working operational workspace rather than a static detail page. Completed capabilities include:

Event creation and editing

Portfolio and per-event analytics

Invitations, guests, and registration status

Vendor assignment and reusable vendor records

Checklists and cross-event tasks

Run-of-show planning

Budget and revenue tracking

Ticket types and public ticket views

Menus and mood boards

Sponsorships, raffles, silent auctions, and live auctions

Return-on-event entry and reporting

Event publishing and controlled public sharing

Floorplan creation and editing

Planning-history timeline

## 4. AI-assisted event planning

Added a guided planning brief based on event type, headcount, city, date, budget, and planning constraints.

Added planning suggestions for budget allocation, run of show, checklist tasks, mood direction, and vendor categories.

Integrated the server planner with the Vercel AI Gateway when credentials are available.

Added deterministic, tested fallback suggestions so the workflow remains usable when no AI credential is present.

Made proposed checklist tasks, run-of-show cues, and mood-board directions editable before they write to an event.

Added controls to add or remove draft tasks, cues, and visual directions, plus edit titles, timing, owners, descriptions, and palette colors.

Kept every generated section behind an explicit approval action, preventing an AI response from silently changing live planning data.

Added guardrails and planning limits for supported headcount and budget inputs.

Connected the planner to both the dedicated planning screen and the event workspace.

Added workspace-scoped learning from similar completed events, prioritizing matching event categories, capacity, and recency.

Used actual budget outcomes to adjust future category allocations while preserving the exact requested total.

Reused proven checklist tasks and run-of-show patterns from completed events, shifted to the new event time.

Added completed-event mood-board and floorplan signals to the server-side AI evidence packet.

Displayed the names and count of source events in the planner so clients can see when a proposal is past-event informed.

Kept the learning system bounded to the current workspace so one client can never influence another client's plan.

## 4.1 Spreadsheet and Google Sheets event import

Added a third planning path for importing an existing event plan.

Added CSV and multi-sheet .xlsx upload with a 10 MB file limit.

Added public Google Sheets import that preserves the selected sheet tab and rejects non-Google or private HTML responses.

Added automatic recognition for event details, checklists, run-of-show schedules, budgets, mood references, and guest lists.

Added a review screen where event name, date, type, location, capacity, and description can be corrected before creation.

Added record counts and remove controls so unwanted imported rows can be excluded before saving.

Created the event and its supporting records only after explicit client approval, with partial-write reporting if a supporting record fails.

Added safe server-side streaming, response-size limits, timeouts, and authenticated workspace routing for Google Sheets retrieval.

## 5. P0 / V1 Core workflows

The five formally agreed V1 Core workflows are complete.

### Run-of-show builder

Create, update, reorder, and delete cues

Store start time, duration, owner, description, and stable display order

Display time-zone-aware schedules in 12-hour format

Record every change in structured event history

### Multi-location calendar

Show events in list and calendar views

Connect events to structured venue records

Filter by one venue or view all venues

Include events with no assigned venue

Show event time, category, status, capacity, and location context

### Budget management

Manage planned and actual expenses and revenue

Organize lines by category with notes

Calculate variance automatically

Summarize financial performance by event and across the portfolio

Preserve before-and-after budget history

### Historical data tracking

Store append-only planning events with workspace, event, actor, action, resource, identifier, summary, before state, after state, and timestamp

Track changes to events, schedules, budgets, vendors, checklists, menus, mood boards, ticket types, auctions, sponsorships, raffles, and floorplans

Backfill existing core planning data into the same history model

Support event timelines today and cross-event learning later

### Floorplan builder

Create typed venue layouts with round tables, long tables, stages, bars, entrances, dance floors, booths, and AV areas

Store labels, seat counts, and proportional positions

Keep layouts readable across screen sizes

Associate layout history with venue, event capacity, and active guest count

Start from a blank gridded room with a visible object palette

Drag tables and room objects directly from the palette onto the canvas using mouse, pen, or touch

Keep click placement and keyboard arrow-key movement as accessible alternatives

Compare planned seats with event capacity while the layout is being edited

## 6. Data architecture and persistence

Introduced a backend-independent data adapter as the only application layer allowed to communicate with storage.

Added a complete typed domain model for events, venues, vendors, guests, budgets, schedules, templates, fundraising, public sharing, and history.

Standardized money as integer cents at the data boundary, eliminating float and string-comparison errors.

Moved computed readiness, risk, attention lists, and portfolio analytics into pure derived functions instead of storing drift-prone calculated state.

Added a realistic in-memory adapter and seed portfolio for local development and the public demo.

Added an HTTP adapter for authenticated use.

Replaced Firebase and Firestore with PostgreSQL accessed through the Vercel API.

Added Drizzle schema definitions and migrations.

Added server repositories, model mappers, database access, and an API router.

Added structured venue records, event history, user preferences, and subscription state.

## 7. Authentication, tenancy, and private-beta access

Migrated authentication from Firebase to Clerk.

Added Clerk sign-in, Google and email options, MFA, password reset, branded localization, and branded denial states.

Required authentication before entering the persistent product.

Added workspace creation for approved first-time users.

Enforced workspace scope on server reads and writes so one workspace cannot access another workspace's data.

Added permanent internal access for the Beebizy operators and environment-configured access for invited testers.

Added 90-day private-beta access from account creation.

Added explicit expired, past-due, cancelled, and active subscription states.

Added a subscription-required screen after beta expiration.

Kept billing activation manual through Clerk metadata until payment-provider checkout and webhook automation are connected.

Restricted the private beta to the dedicated Studio preview host.

## 8. Demo isolation and public sharing

Added a full working demo that requires no credentials.

Kept demo data session-scoped and visibly labeled as temporary.

Prevented demo sessions from reading or writing authenticated workspaces.

Ensured all demo workflows remain writable during a session so prospects can evaluate the real product behavior.

Added share-off-by-default event publishing.

Added tokenized public event and ticket URLs.

Limited public responses to intended event, agenda, ticket, and time-zone information.

Kept budgets, vendor fees, guest lists, contact details, sponsorship values, and auction bids private.

## 9. Vendor, template, board, and reporting systems

Added a reusable team vendor directory and Beebizy marketplace suggestions.

Added vendor create, edit, detail, and event-booking workflows.

Added reusable event templates, checklists, run-of-show structures, and boards.

Separated reusable boards from event-specific inspiration data.

Added board editing and library navigation.

Added portfolio reporting for spend, revenue, attendance, and return on event.

Added a validated spend-versus-money-in comparison.

Added portfolio health, risks, upcoming work, and decision queues to the dashboard.

Added event and portfolio history views.

## 10. Public marketing site and conversion flow

Rebuilt the public site as a deployable Vite application.

Preserved the approved original markup and compiled CSS for visual fidelity rather than approximating the design with a new component implementation.

Added responsive behavior without changing the approved desktop design.

Restored the approved AI planner pricing presentation, then kept pricing changes isolated from the Studio flow.

Routed marketing calls to action through a sales-dialog and lead-capture flow.

Validated leads on the server and added a honeypot field for basic bot resistance.

Logged every valid lead even when email credentials are unavailable.

Added Resend as the preferred delivery path and Google Workspace SMTP as a fallback.

Added readable local timestamps to lead notifications.

Avoided promising a Calendly scheduler when no scheduler is configured.

Added a post-submit handoff to the separate Studio sign-in route.

Kept the B2C marketplace and vendor portal outside this project and untouched.

## 11. Domain, DNS, and email infrastructure

Captured the complete beebizy.com DNS inventory before changing production records.

Documented Google Workspace, SendGrid, Stripe, Firebase, Mailchimp, Amazon SES, Zoho Desk, Google-hosted app, Vercel, and Replit records.

Moved the www front door from Replit to the new Vercel landing project.

Preserved the apex redirect and all existing mail and application subdomains.

Documented the exact rollback procedure for the www migration.

Added Resend DKIM, return-path MX, and SPF records on the send subdomain.

Deliberately avoided the optional apex inbound SES record because it would take priority over Google Workspace and break company email.

Verified after the DNS work that the five Google Workspace MX records remained intact.

## 12. Testing, CI, and release documentation

Added TypeScript checking, ESLint, Vitest, production build validation, and CI.

Added tests for money, dates and time zones, derived event health, floorplans, navigation, planner behavior, calendar layout, access controls, server routing, and the in-memory adapter.

Added tests for spreadsheet parsing, public Google Sheets URL handling, bounded sheet downloads, and past-event planner learning.

Added real API verification for authentication rejection, workspace creation, persistence, history, analytics, public sharing, and cross-tenant isolation.

Added P0 browser coverage for sign-in routing, access denial, calendar filtering, run-of-show writes, budget writes, variance, floorplan saves, history, and browser-console errors.

Added landing-page browser coverage for conversion behavior and responsive presentation.

Added visual comparison artifacts and a formal design QA record.

Added the P0 / V1 completion record and a polished completion brief.

Added repository READMEs covering local development, architecture, deployment behavior, commands, and operational boundaries.

# Verification record

## Current repository checks, September 1, 2026

beebizy-b2b:

TypeScript typecheck: passed

ESLint: passed with zero errors and four Fast Refresh warnings

Vitest: 13 files passed, 122 tests passed

Production build: passed

Feedback-flow browser QA: passed for CSV upload, import review, event creation, editable AI drafts, and floorplan toolbar-to-canvas dragging

beebizy-landing:

TypeScript build: passed

Vite production build: passed

Standalone typecheck: passed

Live reachability:

https://beebizy.com redirected to https://www.beebizy.com/ and returned HTTP 200

https://www.beebizy.com/ returned HTTP 200

https://beebizy-studio-preview.vercel.app/ returned HTTP 200

## Previously recorded end-to-end checks

Preview browser verification passed for the P0 planning workflows.

Real API verification passed for authentication, persistence, workspace isolation, history, analytics, and public sharing.

Design QA passed with no remaining P0, P1, or P2 visual findings.

# Major technical decisions

| Decision | Reason |
| --- | --- |
| Storage behind a typed adapter | Keeps screens independent of the backend and supports both a safe demo and persistent product through the same UI |
| PostgreSQL instead of Firebase | Provides explicit relational tenancy, server-controlled access, migrations, and a reliable history model |
| Clerk for authentication | Provides managed sign-in, MFA, password recovery, and metadata-driven beta access |
| Integer-cent money | Prevents floating-point errors and inconsistent legacy string comparisons |
| Derived readiness and analytics | Avoids storing calculated state that can drift from source records |
| Append-only event history | Preserves planning decisions and creates a foundation for cross-event reporting and future recommendations |
| Retrieval-based past-event learning | Uses current workspace evidence at generation time, stays explainable, and avoids cross-client model training or data leakage |
| Review-before-create spreadsheet import | Lets users correct inferred data and remove unwanted rows before any event records are written |
| Pointer-based floorplan placement | Supports consistent drag placement across mouse, pen, and touch while keeping keyboard and click alternatives |
| Warm espresso instead of black surfaces | Preserves strong brand contrast without the heavy black treatment called out in client feedback |
| Original landing DOM and CSS | Preserves the approved visual design exactly instead of approximating it |
| Separate marketing and Studio deployments | Protects the public domain and existing marketplace while the B2B product remains in controlled private beta |
| Deterministic AI fallback | Keeps planning usable and testable when AI credentials or upstream generation are unavailable |

# Timeline

## July 30 to August 5

Started from the MVP baseline.

Rebuilt the product interface and data layer.

Removed dead code and added tests, linting, and CI.

Added event workspaces, calendar, fundraising, floorplans, tasks, budgets, templates, venues, boards, Vercel routing, and brand updates.

Migrated authentication to Clerk and persistence to PostgreSQL.

Proved database tenancy and the real API end to end.

## August 6 to August 7

Rebuilt and deployed the separate public landing site.

Restored exact visual fidelity using the original markup and CSS.

Added lead capture, Resend and SMTP delivery, Calendly-aware behavior, and local timestamps.

Migrated www.beebizy.com from Replit to Vercel.

Recorded the complete DNS inventory, change history, rollback plan, and email-authentication safeguards.

## August 20 to August 24

Added structured event planning history.

Completed the P0 workflows, public demo, public sharing controls, login boundary, and About page.

Added testimonials, video proof, responsive landing navigation, internal access, and formal completion documentation.

## August 25 to August 29

Consolidated the demo lead flow.

Shaped the Studio for private beta.

Added the agentic planning workflow and completed the beta planning workspace.

Closed mobile navigation issues.

Changed run-of-show display to 12-hour time.

## September 1

Added CSV, Excel, and public Google Sheets event import with a review-before-create workflow.

Added workspace-scoped planning recommendations informed by completed event budgets, checklists, schedules, mood references, and floorplans.

Made generated checklist, run-of-show, and mood-board drafts editable before approval.

Added direct pointer drag-and-drop from the floorplan object palette onto a blank room canvas.

Replaced large black product surfaces and black AI palette choices with warm espresso, honey, and ivory treatments.

Added six automated tests and completed focused browser QA for the new feedback flows.

# Remaining work and release dependencies

These items are not missing P0 / V1 Core features. They are the work needed to move from a verified private beta to a production rollout.

Merge and release the current Studio branch. Beebizy-test is 32 commits ahead of origin/main. Review and merge it when the preview is approved.

Review the remaining design artifacts. The worktree contains visual comparison files and completion-brief exports that should be intentionally committed or archived.

Finish Clerk production DNS verification. Add the remaining Clerk records through the GoDaddy account that controls beebizy.com, then confirm the production instance is no longer in development mode.

Onboard design partners. Invite the Eleventy Milano and Campbell Hall users, confirm their roles, and create the first real event in each workspace.

Complete real-event acceptance. Use the calendar, run of show, budget, floorplan, and history during live planning, record feedback, and fix any blocking usability or data-integrity issue.

Automate billing. Connect checkout and payment webhooks so subscription state no longer depends on manual Clerk metadata.

Clean up non-blocking engineering warnings. Split non-component exports that cause four Fast Refresh warnings, improve source-map reporting for generated UI files, and code-split the main JavaScript bundle.

Refresh the example environment file. .env.example still contains obsolete Firebase guidance even though Firebase was removed; it should be aligned with Clerk, PostgreSQL, beta access, and AI Gateway configuration.

# Design-partner acceptance criteria

V1 should be considered adopted when:

Each partner can sign in and access the correct workspace.

Each partner creates at least one real event.

The partner uses the run of show, location calendar, budget, and floorplan during planning.

Real organizer decisions appear in the event history timeline.

Feedback is recorded against agreed test cases.

Blocking usability and data-integrity issues are resolved.

# Scope boundaries

The private B2B Studio is deployed separately from the public marketing site.

The B2C marketplace at app.beebizy.com remains a separate product and was not changed by this work.

The vendor portal and other existing company subdomains were preserved during the DNS migration.

Reachability checks confirm that the URLs respond, but they do not replace authenticated partner acceptance testing.

# Source records

This summary was compiled from the current repositories and their recorded verification evidence:

beebizy-b2b/README.md

beebizy-b2b/docs/P0-V1-COMPLETION.md

beebizy-b2b/design-qa.md

beebizy-b2b/package.json

beebizy-b2b/src/, api/, scripts/, tests/, drizzle/, and Git history

beebizy-landing/README.md

beebizy-landing/docs/dns-inventory.md

beebizy-landing/package.json, source files, tests, and Git history

Fresh typecheck, lint, test, build, and feedback-flow browser checks completed on September 1, 2026